Peralta Community College District

Facilities & IT Meeting Minutes___________________

Date of Meeting: 2/23/2023

Present: Augustine Gill, Rachel Goodwin, Selwyn Montgomery, Saurav Pudasaini, Sharon Serrano, Shuntel Nathaniel

Chair/Co-Chair: Augustine

Guests:

Facilitator/Recorder:

Absent:

| Agenda Item | Committee Goal | Strategic Planning Goal and/or Institutional Objective | Discussion | Follow-up Action | Decisions (Shared Agreement/ Resolved or Unresolved} |
| --- | --- | --- | --- | --- | --- |
| Meeting Called to Order |  |  | Time 2:40 PM |  |  |
| - Agenda Review |  |  | Approved |  |  |
| - Review of Minutes |  |  | Approved |  |  |
| - AECOM – Sharon Serrano |  |  | The following items were discussed: - The bond spending plan - construction capital projects - campus wide modernization (keyless entry) - Funding options – total cost estimates - Building F modernization (on hold) - COA Infrastructure - Campus refresh funds - 1.3 million in funds should be utilized for library equipment books - Capital projects - NCLA – artwork & A/V completed - Auto diesel new transportation tech center (Notice to proceed 2/6/23) - Aviation phase 1&2 - ADA Assessment - 860 roofing repairs - Aviation sewer pump 140ft line repair - Elevators completed - Irrigation completed - General issues with the H building (campus to share list) - HVAC issues in all buildings - Physical plant instructional services scheduled maintenance Sharon has a spreadsheet that details the above information and is available for review |  |  |
| - Other |  |  | 860 heat was reported as repaired. The District has to hire an outside vendor to remove hazardous water from under the elevators in D & G. Aviation is currently experiencing heat issues H-building doors are not opening on time District to hire a new locksmith Curtis will provide Selwyn with a proposal for new parking signs for poles etc. Grounds breaking event scheduled for 3/22/2023 at 12:30 PM outside between A & B building. DFC Cancelled |  |  |
| - IT Report – Saurav |  |  | - COA's IT is very busy. Handling lots of technical requests - setting up new computers, imaging, workstations. - Reminded that there are only two of them in IT currently. - Campus will be getting a variety of digital kiosks. Interactive (students and others can touch and navigate through) and non-interactive (information will be set by campus). Working on getting a quote now for 7 wall monitor/kiosks, 5 interactive kiosks, 4 non-interactive kiosks. Including kiosks for 860 and the aviation facility. - Computer refresh: IT is at the final part of stage 1. Final assessment to be completed before ordering. Planning to order between 300-275 computers, depending on that final assessment/quote. - B building internet issue on Monday 2/13: due to a pulled the plug. Encourages everyone to call IT rather than trying to figure out on their own. - District Technology Committee - Saurav was not able to attend. Mentioned that single sign on had been a topic at that meeting. |  |  |
| - Adjournment |  |  | Time 3:40 PM |  |  |

Minutes taken by: Shuntel Nathaniel & Rachel Goodwin

Attachments:  All documents and/or handouts for this meeting can be found at: