Peralta Community College District

Facilities & Technology Meeting___________________

Date of Meeting: 9/22/2022

Present: Augustine Gill, Rachel Goodwin, Selwyn Montgomery, Shuntel Nathaniel, Shalamon Duke, Saurav Pudasaini, Crystal Baasanjav, Sharon Serrano, Eva Jennings

Chair/Co-Chair:

Guests:

Facilitator/Recorder:

Absent:

| Agenda Item | Committee Goal | Strategic Planning Goal and/or Institutional Objective | Discussion | Follow-up Action | Decisions (Shared Agreement/ Resolved or Unresolved} |
| --- | --- | --- | --- | --- | --- |
| Meeting Called to Order |  |  | Time: 2:43 PM |  |  |
| - Agenda Review |  |  | Approved |  |  |
| - Review of Minutes |  |  | Approved |  |  |
| - Update – District Facilities |  |  | Rachel – no current updates. DFC – F building – provide changes, upgrades, lighting, water etc. |  |  |
| - Campus Facilities Update |  |  | F- building mold and air quality discussed. Spring – D114 move discussed Security plans for the future discussed. |  |  |
| - AECOM |  |  | Sharon gave an update on the following items - Bond spending for capital projects (campus wide modernization, keyless entry, cameras, bathrooms, paint). - NCLA Building (artwork – 11/22, audio visual 10/22). - Auto Diesel (NTTC) Bid results discussed, Board approval – 10/22. - Aviation – Architects, phase 1 & 2 submissions replaced and consolidated. - Flood zone design – phase 1 Dec 2022, phase 2 2023. Infrastructure was discussed and included the following items: - 2021 ADA Assessment - 860 Science Annex HVAC (going to board next week) - Roofing repairs (next phase) - Aviation sewer pump (board 9/27 - Elevators – F building non functional - Irrigation – Bright view (Sharon will ask Jason to follow up). The five-year capital outlay and physical plant instructional services discussed and included the following projects for 2024-2028: - Student Services replacement - Library building - Statewide bond requirement |  |  |
| - District Tech Update |  |  | NCLA vendor is scheduled for next week. Saurav to provide an update at the next meeting. Camera project – will continue to email updates. Two new student interns were hired. New password reset discussed IT assessments & computer upgrades discussed |  |  |
| - Adjournment |  |  | Time 3:45pm |  |  |

Minutes taken by: Shuntel Nathaniel

Attachments:  All documents and/or handouts for this meeting can be found at: